**Agile experience in your most recent project?** Our sprint is 4 weeks and we have release every 3 sprints as a release cycle We have 7 people in my team. 3 developers (Shwan, Simon, Sinan), 1 automation (Me) and 1 functional testers(Usman), also 1 SM (Yasin) and 1 PO (Simon B.). We start a sprint with Sprint Planning Meeting and o we discuss about the team’s priority features and product backlog items and o we learn the part of the application which we are going to developed. o Choosing story based on velocity and capacity **Velocity:** Number of story points delivered/demo in a sprint. For example: if team planned 30 story points (Business value); worth of user stories in a sprint and able to deliver as planned then team’s velocity is 30 **Capacity**: Total number of available hours for a sprint is Team’s capacity. Calculates holiday and PTO hours

o This meeting is held every week and lasts for almost 1 hour. We get general idea than we do Sprint Grooming meeting for giving some estimates for the tasks. Team, SM, and PO get together to ensure work items are relevant and useful Ask questions to P.O of user stories Re-define acceptance criteria Writing new stories Breaking epics into user stories Understand the story to give proper estimation/to prevent under/over estimate **How do you estimate?**  Based on my experience and complexity of the story and it is something I worked on before. After sprint starts, we do Daily Standup Meeting o everyday morning and we discuss what did we do yesterday, what will we do today and is there any blocker. o Just we synchronize info about the sprint. End of the sprint, usually we do Sprint Demo/Review Meeting . o It is just to show customer what we build sprint (PO can put feedback) o As an SDET in my team, I have done presentation sometimes and go over through the functionalities in the conference room. o Client or stakeholders or business people they ask questions what they don’t know. After Sprint Demo, we do Sprint Retrospective Meeting . o In sprint Retro, we talk about what was good in last sprint, what kind of mistakes we made. o We go over them and make sure that we don’t make the same mistakes again. o If we did something good and improvements, we would continue doing it. o This meeting that is held at the sprint review meeting or at the end of the sprint; it lasts for 2-3 hours.

**What is an Epic?** Epic is a big user story that you cannot complete in one sprint. For example, as a user I want to buy online so I don’t have to visit the local store. This story is too big, and it cannot be completed in one sprint. So, we can call it Epic instead of user story. It should be divided to multiple user stories like: o As a customer I want to be able to login so I can view my account. o As a customer I want to be able to search for a product so I can buy them. o As a customer I want to be able to proceed to checkout so I can pay for the item that I am going to buy. o As a customer I want to be able to logout so I can protect my account. o As you can see< As a customer I want to be able to buy...> can be divided to multiple user stories. The team can pick one or more user story in every sprint.